PROPOSAL

Program 2: AI-Assisted Commercial Outreach Email Campaign

myNHD, Inc.

Prepared by Thomas Cocotis  |  tcp@cocotis.com  |  May 2026

# Overview

This proposal describes the scope, approach, and effort involved in building Program 2: an AI-assisted outbound email campaign targeting commercial real estate agents and brokers in California. The goal is to drive awareness and orders for myNHD's Commercial NHD Report.

Daily leads are sourced from CoStar exports. Three automated Claude processing steps handle lead processing, reply classification, and weekly performance reporting — all orchestrated through Zapier and delivered via myNHD's existing Levitate email platform.

# Objective

Establish an automated outbound email campaign that processes daily CoStar leads, personalizes outreach using AI, routes replies intelligently, and reports on performance weekly — with human review gates at every critical point.

# What We're Building

## Workflow

- A myNHD team member exports new commercial listings from CoStar daily and compiles agent and broker email addresses. The completed lead list is uploaded to a Google Sheet (daily intake tab).

- Zapier detects new rows in the Google Sheet and triggers the Lead Processor — one lead record at a time.

- The Lead Processor validates and personalizes each lead record using listing details (property type, location, listing date), then flags any data quality issues and formats the record for Levitate import.

- Zapier pushes formatted leads to Levitate, where they are added to the outbound email sequence.

- Levitate executes the email sequence: Day 1 (introduction and Commercial NHD Report overview), Day 3 (follow-up and ordering information), Day 7 (final follow-up and conversation offer). Levitate tracks delivery, opens, clicks, and replies.

- Zapier monitors Levitate for replies and engagement, triggering the Reply Classifier when a new reply arrives.

- The Reply Classifier reads the reply and classifies it: Hot Lead, Interested, Not Interested, Question, or Out of Office. Hot leads trigger an immediate alert to Steve Schattmaier. Questions prompt a draft response for human review. Not Interested and Out of Office replies are logged and the sequence is paused.

- Each week, the Weekly Report step pulls campaign metrics from Levitate, checks for anomalies, and compiles a performance summary delivered to stakeholders.

## How Claude Is Used

| Lead Processor |  |
| --- | --- |
| Prompt file | prompts/program2-lead-processor.md |
| Input | One CoStar lead row per invocation (property address, type, listing date, agent name, email) |
| Output | Structured JSON — validated, formatted lead record with personalization context and status |
| Model | Claude Haiku (cost-efficient for high-volume daily processing) |
| Verification | Confirms all required fields are present and non-empty before flagging record as processed |

| Reply Classifier |  |
| --- | --- |
| Prompt file | prompts/program2-reply-classifier.md |
| Input | One incoming email reply per invocation |
| Output | Structured JSON — classification label, routing instruction, and optional draft response |
| Model | Claude Sonnet |
| Verification | Re-reads classification against original reply text before outputting |

| Weekly Report |  |
| --- | --- |
| Prompt file | prompts/program2-weekly-report.md |
| Input | Full week of campaign metrics from Levitate |
| Output | Anomaly flags section (top) followed by formatted performance summary with commentary |
| Model | Claude Sonnet |
| Verification | Checks for anomalies before summarizing: missing classifications, reply rate drops >20% week-over-week, leads with no status update, delivery rate below threshold |

# Tool Stack

| Role | Tool | License |
| --- | --- | --- |
| Claude processing steps (lead processing, classification, reporting) | Claude (Anthropic) | myNHD Claude Teams — existing |
| Workflow automation and orchestration | Zapier | New — up to approx. $100/mo at volume; confirmed at POC |
| Outbound email execution | Levitate | myNHD existing license |
| Lead intake and status tracking | Google Sheets | Standard |
| Lead sourcing | CoStar | myNHD existing access |
| Prompt version control | GitHub | tcocotis/agent-marketing |

Note: Zapier has a native Levitate connector, which is a key reason it was selected as the automation layer for this program. Net new tooling cost is estimated at up to approximately $100 per month at production volume; the actual figure will be confirmed and refined based on POC usage and lead processing volume.

# Effort Estimate

The following table summarizes work streams and estimated hours. Program 2 is more complex than Program 1, involving three Claude processing steps and five Zapier workflow steps, and multiple external system integrations.

| Work Stream | Estimated Hours |
| --- | --- |
| Zapier setup (5 workflow steps, 3 Claude processing steps, Levitate integration) | 8–12 hrs |
| Three Claude processing step prompts — development and testing | 8–12 hrs |
| Google Sheet intake structure, status columns, and data mapping | 3–4 hrs |
| Levitate sequence coordination, import format setup, and testing | 4–6 hrs |
| CoStar export workflow documentation with myNHD team | 2–3 hrs |
| End-to-end testing (leads, replies, weekly report) | 6–8 hrs |
| Steve Schattmaier handoff documentation and training session | 4–5 hrs |
| Project coordination, meetings, and stakeholder management | 5–6 hrs |
| Total estimated engagement | 40–56 hrs |

# What myNHD Provides

- Daily CoStar export of new commercial listings with agent and broker contact information

- myNHD-prepared email sequences loaded into Levitate before launch

- Steve Schattmaier's time for hot lead follow-up, reply review, and the initial training session

- Confirmation of preferred escalation channel for hot leads (email or Slack)

- Access to Levitate account for configuration and Zapier integration

# Human Review Gates

No automated action in this program bypasses human judgment at critical points:

| Gate | Trigger | Who Reviews |
| --- | --- | --- |
| Data quality flags before lead import | Invalid or incomplete lead record | myNHD team member |
| Hot lead escalation | Reply classified as Hot Lead | Steve Schattmaier |
| Question reply drafts before sending | Incoming question from prospect | Steve Schattmaier |
| Weekly performance report | Every Friday | Steve Schattmaier |

# Deliverables

- Fully configured Zapier workflow with five steps and three Claude processing step triggers

- Three Claude processing step prompt files with documented behavior (stored in GitHub)

- Google Sheet lead intake structure with status tracking

- Levitate sequence configured and tested with myNHD's email content

- Steve Schattmaier workflow handoff guide (step-by-step reference document)

- One live training session with Steve

- 30-day post-launch support period

# What Success Looks Like

- New CoStar leads uploaded to Google Sheets are processed and imported to Levitate within minutes, without manual data entry

- Hot lead replies reach Steve Schattmaier the same day they arrive

- The weekly report flags anomalies and delivers a clear performance summary without manual compilation

- The myNHD team can run the program independently after the handoff period

# Open Questions

The following items need to be confirmed with myNHD before launch:

- Daily CoStar export volume — estimated leads per day (Steve Schattmaier)

- Preferred escalation channel for hot lead alerts — email or Slack (Steve Schattmaier)

- Email sequences prepared for Levitate — content and timing to be loaded before POC launch

Note on shared infrastructure: Program 1 and Program 2 share a common architecture (Zapier, Claude, Google Drive/Sheets, GitHub), which reduces redundant setup time. However, the two programs are scoped, priced, and delivered as fully independent engagements.

Thomas Cocotis  |  tcp@cocotis.com  |  May 2026